# PCORI AI Implementation Advisory Engagement

## Section 3.3 – Copilot & Azure AI Enablement

### Detailed Implementation Report

## 1. Purpose of This Section

This section provides a structured, end-to-end framework for enabling Microsoft Copilot and Azure AI within PCORI. The goal is not simply to deploy AI tools, but to ensure that:

- AI adoption is measurable and controlled

- Risks are identified and mitigated early

- Deployment is aligned with PCORI’s mission and governance standards

- The organization achieves real productivity gains, not just tool usage

This aligns directly with the engagement objective of translating AI strategy into practical, repeatable execution .

## 2. End-to-End Process Overview

The Copilot & Azure AI enablement process follows a structured lifecycle:

### Step 1 – Copilot Pilot Closeout Assessment

The first step is to formally evaluate the existing Copilot pilot.

This includes:

- Measuring actual usage vs. licensed users

- Identifying high-value use cases

- Quantifying productivity improvements

- Documenting risks (e.g., oversharing, misuse)

- Assessing organizational readiness

The output is a formal Pilot Closeout Report, which answers:

- Did Copilot deliver value?

- Are risks manageable?

- Is PCORI ready to scale?

### Step 2 – Adoption Metrics & Measurement Framework

Once pilot data is collected, PCORI establishes a measurement system.

Metrics are structured into three tiers:

#### Tier 1 – Usage Metrics

- Active users

- Prompts per user

- Feature usage by application

#### Tier 2 – Productivity Metrics

- Time saved per task

- Document drafting speed

- Meeting productivity improvements

#### Tier 3 – Organizational Impact

- User satisfaction

- AI confidence levels

- Training completion

- Responsible AI compliance

These metrics ensure that success is measured by business outcomes, not just system activity.

### Step 3 – Enterprise Rollout Framework

Based on pilot findings, PCORI executes a phased rollout strategy:

#### Phase 0 – Foundations

- SharePoint permissions audit

- Data classification (Purview)

- Policy and governance setup

- Training readiness

#### Phase 1 – Power Users

- Small cohort (20–30 users)

- Intensive monitoring and feedback

- Champion network established

#### Phase 2 – Division Rollout

- Expand by department

- Training required before access

- Metrics tracked per division

#### Phase 3 – Enterprise + Agents

- Organization-wide adoption

- Introduction of AI agents (Copilot Studio / Azure)

Each phase includes clear entry/exit criteria, ensuring controlled scaling.

### Step 4 – Agentic AI Architecture Implementation

Once Copilot is stable, PCORI introduces AI agents.

Architecture includes four layers:

- Foundation Layer

  - Microsoft Copilot + Microsoft Graph

  - Ensures permission-based data access

- Agent Development Layer

  - Copilot Studio (low-code)

  - Azure AI Foundry (advanced agents)

- Interaction Layer

  - Agent-to-agent communication

  - Workflow orchestration (Power Automate / Logic Apps)

- Governance Layer

  - Logging, monitoring, and compliance

  - Microsoft Purview + Defender + Log Analytics

Strict guardrails apply:

- Every agent has an identity

- All actions are logged

- No autonomous decision-making without approval

- Grant/funding workflows are restricted

### Step 5 – Azure AI Integration

Beyond Copilot, PCORI can leverage Azure AI services:

- Azure OpenAI → custom AI use cases

- Azure AI Search → internal knowledge assistants

- Document Intelligence → automate document processing

- Content Safety → enforce safe outputs

- Purview → data governance

The approach emphasizes:

- RAG (retrieval-based AI) over fine-tuning

- Microsoft-native ecosystem integration

- Phased adoption based on maturity

### Step 6 – Responsible AI & Disclosure Standards

To ensure ethical and compliant AI use, PCORI implements:

#### Core Principles

- Fairness

- Transparency

- Human oversight

- Privacy

- Accountability

#### Operational Controls

- AIRB review for all AI initiatives

- Bias monitoring

- Incident response procedures

- Annual re-certification

#### Disclosure Requirements

- Public AI disclosure register

- AI usage statements in publications

- Internal awareness and training

- Board-level reporting

This ensures alignment with:

- NIST AI Risk Management Framework

- Microsoft Responsible AI Standard

## 3. Supporting Execution Components

To make this framework operational, the following are required:

### A. Measurement Stack

- M365 Admin Center

- Viva Insights

- Copilot Dashboard

- Surveys + feedback loops

### B. Governance Integration

- Alignment with AIRB (Section 3.1)

- Policy enforcement through Purview and access controls

### C. Organizational Enablement

- Role-based training programs

- Change management and communications

- Champion network

### D. Technology Enablement

- Azure environment readiness

- Security and compliance configuration

- Logging and monitoring infrastructure

## 4. Key Outcomes of This Section

If implemented successfully, PCORI will achieve:

- A measured and controlled Copilot rollout

- Clear visibility into AI adoption and value

- Reduced risk through governance guardrails

- A scalable foundation for future AI agents

- Alignment with enterprise AI best practices

# 5. What Is Required to Consider Section 3.3 Complete

To formally mark this section as completed, the following deliverables and conditions must be met:

## A. Pilot Closeout Completed

- Copilot Pilot Closeout Report finalized

- Usage, value, and risk documented

- CIO decision on rollout readiness

## B. Measurement Framework Operational

- Metrics defined and tracked

- Dashboard (or reporting mechanism) in place

- Baseline and target benchmarks established

## C. Rollout Plan Approved

- Phased rollout strategy documented

- Division sequencing defined

- Entry/exit criteria established

- CIO sign-off obtained

## D. Governance & Guardrails Implemented

- AI Acceptable Use Policy published

- Responsible AI standards documented

- Enforcement mechanisms configured (Purview, logging, etc.)

## E. Technology Environment Ready

- SharePoint permissions audited

- Data classification applied

- Required Azure services configured

## F. Training & Adoption Prepared

- Role-based training developed

- Initial cohort trained

- Adoption tracking mechanisms in place

## G. Agentic AI Foundation Defined

- Architecture documented

- Guardrails established

- Approval process (via AIRB) integrated

## H. Executive Reporting Established

- CIO-level reporting structure defined

- Metrics aligned to business outcomes

- Board reporting inputs prepared

# Final Summary

Section 3.3 is considered complete when PCORI has:

- Validated Copilot through a formal pilot closeout

- Established a measurable adoption and productivity framework

- Defined and approved a controlled enterprise rollout plan

- Implemented governance, risk, and responsible AI standards

- Prepared the organization (people, process, technology) for scale

- Laid the foundation for future AI and agent-based capabilities

At that point, PCORI moves from AI experimentation to structured, enterprise AI execution.